## Slide 1
TERRE HAUTE CONVENTION CENTER
CONSTRUCTION UPDATE
JUNE 2020

## Slide 2: RECENT PROGRESS
Phase One Utilities
  Sanitary sewer
  Grease trap
  Storm sewer
  Electrical conduits
  Transformer bases
  Gas service
Installation of HGI signage on VCSC lots

## Slide 3
RECENT PROGRESS – Plan View

## Slide 4
RECENT PROGRESS – Plan View

## Slide 5
RECENT PROGRESS – Sanitary Sewer

## Slide 6
RECENT PROGRESS – Electrical Conduits

## Slide 7
RECENT PROGRESS – Grease Trap

## Slide 8
Continuation of utility installations to the east
Installation of Storm Trap on HGI north lot
Restoration of HGI north lot
Closing of 8th Street permanently
UPCOMING ACTIVITIES

## Slide 9
UPCOMING ACTIVITIES – Plan View

## Slide 10
UPCOMING ACTIVITIES – Plan View

## Slide 11
STORM TRAPS

## Slide 12
Storm Trap is the manufacturer’s name
Underground storm water containment & discharge system
Provides storm drainage solutions where retention ponds or discharging off-site is not feasible
HGI north lot: 25’ x 100’ x 9’
CC parking garage: 25’ x 150’ x 9’
WHAT IS A STORM TRAP?

## Slide 13
WHAT IS A STORM TRAP?

## Slide 14
Start date: April 22, 2020
Completion date: April 27, 2022
Project is on schedule
Upcoming Milestones:
  North lot storm trap delivery: July 27
  Close 8th street permanently: August 31
  Phase One work complete, returned to HGI: September 11
  Begin Phase Two work: September 15
PROJECT SCHEDULE

## Slide 15
Distribution now includes all CIB members
Reports contain the following:
  Executive Summary
  Construction Budget Summary
  Updated Schedule
  Photos
MONTHLY CONSTRUCTION REPORTS

## Slide 16: QUESTIONS?